Sprint Review and Retrospective

Blake Hardrick

Southern New Hampshire University

CS250: Software Development Lifecycle

Derek Jacobs

8/18/2024

It has been quite the sprint and development has progressed nicely on SNHU Travel. Each team member has contributed their best effort to this project. The Product Owner has been of great help in communicating expectations and maintaining a good relationship with our clients. Our developers have been working efficiently and have developed code up to standard. Our testers have created a batch of test cases to make sure our product maintains the high quality we promise the consumer. You all have been collaborative and passionate during our scrum meetings and I appreciate you all.
Using the Agile approach, when we received our user stories, we organized them in our backlog during our scrum meetings. When a user story came in for sorting destinations based on distance, the product owner created and documented a new user story. Everyone was able to have a say on what priority the task should have and how long it was estimated to take. We did this for all our user stories. Once we had our backlog setup, we were able to effectively work on it throughout the sprint. Each person knew which task they were assigned and they implemented everything based on what the user requested.
When interruptions occurred during development, we were able to take them in stride. For example, when the user requested a change in the UI, we were able to accommodate this without much hassle. During the next scrum meeting, we analyzed the new requirements and decided where to go with the project next. Interruptions and changes are encouraged with the Agile framework. It allows our team to be flexible and to better accommodate the changing needs of the end user. When using the Waterfall approach this was almost not possible because all of our plans were already set and it would be too late into development to try and implement new features or change existing ones.
Communication is best when it happens consistently. This is another facet of development that suffered when using the waterfall method. A lot of communication and planning happened initially, but after that many of our developers were left on their own. Instead with the Agile method, we consistently have meetings with not only just developers, but testers and the Product Owner as well. That way user stories are effectively communicated to the team, and the test results are given to developers so they can see how progress is going. Communication of tests also help to ensure that any bugs in the code are caught early, so they don’t develop into more serious issues or make their way into release builds.
Utilizing the latest technology for both communication and organization was essential. While scrum meetings are amazing and effective, throughout the sprint questions were raised or people may have lost track of goals. That is what we used Azure Boards for. Everyone was able to check on progress and review goals for the sprint whenever they needed to. They could ask pressing questions and communicate with one another all on one platform.
The Agile approach has both benefits and drawbacks. I believe that the pros outweighed the cons and the Agile approach was the best approach we could have taken for a number of reasons. First, the flexibility that Agile provided would be impossible with the waterfall method. We are able to deliver more to the user because of this flexibility. Also, it takes less time in the planning phase and we can start development more quickly. One drawback to Agile can be that without enough initial planning, the project may grow in scope and completely change into something it wasn’t initially designed to be. Regardless, development went well and the Agile method was the best choice for this project.